# DOT 3011 – Game Studio 1 Group Progress Report

Team Name: Team Nyx

Project Management Team Roles

Furkan Yıldız: Game Designer, Main Programmer

Sevval Cagan: Project Manager, 2D / 3D Artist, Animation, Audio

Selinay Can: 3D Artist, Texture Design, UI Design

Fatih Aslan: 3D Artist, Texture Design, Animation

Alp Hasan Secil: 3D Artist, Programmer, Level Design, Animation

## 1. Team Information

| Member | Role | Responsibilities |
| --- | --- | --- |
| Ahmet Furkan Yıldız | Game Designer / Main Programmer | Game mechanics, Blueprint scripting, logic setup, project coordination |
| Şevval Çağan | Project Manager / 2D–3D Artist / Animator | Task distribution, 3D art, cinematic design, 2D assets, audio production |
| Selinay Can | 3D Artist / UI Designer | UI design, 3D Village houses and builts, HUD setup, and interface polish |
| Alp Hasan Seçil | 3D Artist / Programmer | Pandora’s Box model, village and temple structures, Blueprint support |
| Fatih Aslan | 3D Artist / Texture Artist | Environment modeling, texturing, lighting, and atmosphere setup |

## 2. What Has Been Done

| Category | Description | Progress |
| --- | --- | --- |
| Gameplay Mechanics | The team collaboratively defined the main gameplay systems (hunger, thirst, sleep, stamina, inventory, compass, etc.). Created the Unreal Engine 5.6.1 project structure. Implemented core movement mechanics (walk, run, jump) and third-person camera control. Started developing the inventory system with significant progress. | ✅ Completed |
| Visual Direction | Overall visual style decided – inspired by Hercules and Disney. Focus on a cartoonish, hand-painted aesthetic. | ✅ Completed |
| Materials & Textures | Texture structure established. Material settings started in Unreal Engine with stylized hand-painted approach. | ⚙️ In Progress |
| Map Design | Draft of the game map created. Village and temple zones roughly outlined. | ✅ Completed |
| 3D Modeling | First assets modeled, including Pandora’s Box, Hermes (main character), and base houses. | ✅ Completed |
| Animation | The main character's running and walking animations have been completed. | ✅ Completed |
| Retopology | The retopology of the main character has begun | ✅ Completed |
| Cinematics 2D Assets. | Planned all cinematic sequences and completed the first cinematic scene(Hermes’ introduction). Continued developing 2D assets, completed several interface elements, and refined the Pandora’s Box 2D version for cinematics. | ✅ Completed |

## 3. What Will Be Done

| Category | Planned Tasks | Expected Outcome |
| --- | --- | --- |
| Level Design | Begin designing the playable level layout, including villages, temples, and terrain paths. | Base level structure ready for testing. |
| Gameplay Mechanics | Implement hunger, thirst, stamina, and inventory mechanics in Unreal Engine via Blueprints. | Core systems functional. |
| Environment Assets | Create temple, town, cave and additional environmental assets. Continue texturing and optimizing. | Expanded, detailed world. |
| Landscape & Terrain | Develop terrain shapes, landscape curves, and foliage distribution. | Visually coherent and explorable map. |
| Music & Sound Design | Compose ambient background music, environmental sounds, and cinematic SFX. | Immersive audio experience. |
| Integration | Import and connect all assets into Unreal Engine for early testing and performance checks. | Stable build setup. |
| Demo Preparation | Combine all elements into a playable demo for testing and presentation. | First playable prototype. |
| NPC Design | Model and implement NPC characters with animations and interactions. | Functional NPCs enhancing world interactivity. |

| Village Completion | Finalize all village structures, decorations, and environmental details. | Fully completed and populated village environments. |
| --- | --- | --- |

## 4. Tools & Software

| Tool | Purpose |
| --- | --- |
| Unreal Engine | Game development, Blueprints, VFX, material setup |
| Blender | 3D modeling and asset creation |
| Substance Painter | Texturing and material baking |
| Photoshop / Krita / Procreate | UI elements, textures and icons |
| FL Studio | Music and sound design |
| TopoGun | Retopology of character |
| Krita | Character Design |
| GitHub Procreate / Procreate Dreams | Version control and file management Cinematic Creation |

Prepared by: Team Nyx – DOT 3011 Game Studio 1